| **Project Title** | | | **Indexing and Summarization of Sports**  **Videos using Multi-Modal Approach** | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Batch No** | | | 61 | | | |
| **Week Starting Date** | | | 05-08-2024 | **Week Ending Date** | | 10-08-2024 |
| **Name** | | | Krupashree MV  Meenal Bagare  Melvin Jojee Joseph  Naveen Reddy G | **SRN** | | PES2UG21CS242  PES2UG21CS289  PES2UG21CS294  PES2UG21CS324 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Literature Review | | 05-08-2024 |  | |
| 2 | | System Design | | 05-08-2024 |  | |
|  | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Collection of more datasets : Twitter data and its corresponding sports video | | | 05-08-2024 |  | |
| 2 |  | | |  |  | |
|  |  | | |  |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Performing pre-processing of the datasets collected | | 11-08-2024 |  | |
| 2 | |  | |  |  | |

| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| **Project Title** | | | **Indexing and Summarization of Sports**  **Videos using Multi-Modal Approach** | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Batch No** | | | 61 | | | |
| **Week Starting Date** | | | 12-08-2024 | **Week Ending Date** | | 17-08-2024 |
| **Name** | | | Krupashree MV  Meenal Bagare  Melvin Jojee Joseph  Naveen Reddy G | **SRN** | | PES2UG21CS242  PES2UG21CS289  PES2UG21CS294  PES2UG21CS324 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Collection of dataset | | 11-08-2024 |  | |
|  | |  | |  |  | |
|  | |  | |  |  | |
|  | | | | | | |
| **#** | **Tasks** | | |  | **Remarks** | |
| 1 | Pre-process twitter data | | | 12-08-2024 |  | |
| 2 | Perform cropping of the sports videos such that it begins exactly at when the match begins | | | 12-08-2024 |  | |
|  |  | | |  |  | |
|  | | | | | | |
| **#** | | **Tasks** | |  | **Remarks** | |
| 1 | | Implementation of individual modalities | | 19-08-2024 |  | |
|  | |  | |  |  | |

| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| **Project Title** | | | **Indexing and Summarization of Sports**  **Videos using Multi-Modal Approach** | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Batch No** | | | 61 | | | |
| **Week Starting Date** | | | 19-08-2024 | **Week Ending Date** | | 24-08-2024 |
| **Name** | | | Krupashree MV  Meenal Bagare  Melvin Jojee Joseph  Naveen Reddy G | **SRN** | | PES2UG21CS242  PES2UG21CS289  PES2UG21CS294  PES2UG21CS324 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Pre-processing of the datasets | | 18-08-2024 |  | |
|  | |  | |  |  | |
|  | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Implementation of individual modalities | | | 19-8-2024 |  | |
| 2 |  | | |  |  | |
|  |  | | |  |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Prepare ppt for review 1 | |  |  | |
| 2 | |  | |  |  | |

| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| **Project Title** | | | **Indexing and Summarization of Sports**  **Videos using Multi-Modal Approach** | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Batch No** | | | 61 | | | |
| **Week Starting Date** | | | 26-08-2024 | **Week Ending Date** | | 31-08-2024 |
| **Name** | | | Krupashree MV  Meenal Bagare  Melvin Jojee Joseph  Naveen Reddy G | **SRN** | | PES2UG21CS242  PES2UG21CS289  PES2UG21CS294  PES2UG21CS324 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | 30% implementation of all modalities | | 25-08-2024 |  | |
|  | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Preparing ppt for review 1 | | | 26-08-2024 |  | |
|  |  | | |  |  | |
|  |  | | |  |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Continue with the implementation of the project | | 01-09-2024 |  | |
|  | |  | |  |  | |

| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| **Project Title** | | | **Indexing and Summarization of Sports**  **Videos using Multi-Modal Approach** | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Batch No** | | | 61 | | | |
| **Week Starting Date** | | | 02-09-2024 | **Week Ending Date** | | 07-09-2024 |
| **Name** | | | Krupashree MV  Meenal Bagare  Melvin Jojee Joseph  Naveen Reddy G | **SRN** | | PES2UG21CS242  PES2UG21CS289  PES2UG21CS294  PES2UG21CS324 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Review 1 completed | | 28-08-2024 |  | |
|  | |  | |  |  | |
|  | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Plan of action for taking into account suggestions from review 1 into implementation | | | 02-09-2024 |  | |
|  |  | | |  |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Incorporating the suggestions into implementation. | | 08-09-2024 |  | |
|  | |  | |  |  | |

| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| **Project Title** | | | **Indexing and Summarization of Sports**  **Videos using Multi-Modal Approach** | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Batch No** | | | 61 | | | |
| **Week Starting Date** | | | 09-09-2024 | **Week Ending Date** | | 14-09-2024 |
| **Name** | | | Krupashree MV  Meenal Bagare  Melvin Jojee Joseph  Naveen Reddy G | **SRN** | | PES2UG21CS242  PES2UG21CS289  PES2UG21CS294  PES2UG21CS324 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Implemented the suggestions from review 1 | | 08-09-2024 |  | |
|  | |  | |  |  | |
|  | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Plan of action to achieve generalisation of the modalities | | | 09-09-2024 |  | |
| 2 | Validating each modality | | | 09-09-2024 |  | |
| 3 | Accounting for issues faced by modalities | | | 09-09-2024 |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Taking care of the issues faced by the modalities and continuing with implementation. | | 15-09-2024 |  | |
| 2 | | Preparing low level design document for review 2 | | 15-09-2024 |  | |

| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| **Project Title** | | | **Indexing and Summarization of Sports**  **Videos using Multi-Modal Approach** | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Batch No** | | | 61 | | | |
| **Week Starting Date** | | | 16-09-2024 | **Week Ending Date** | | 21-09-2024 |
| **Name** | | | Krupashree MV  Meenal Bagare  Melvin Jojee Joseph  Naveen Reddy G | **SRN** | | PES2UG21CS242  PES2UG21CS289  PES2UG21CS294  PES2UG21CS324 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Resolved implementation issues | | 15-09-2025 |  | |
| 2 | | Performed unit testing | | 15-09-2024 |  | |
|  | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Preparing ppt and Low level design document for review 2 | | | 16-09-2024 |  | |
|  |  | | |  |  | |
|  |  | | |  |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Complete ppt and Low level design document for review 2 | | 23-09-2024 |  | |
| 2 | |  | |  |  | |

| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| **Project Title** | | | **Indexing and Summarization of Sports**  **Videos using Multi-Modal Approach** | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Batch No** | | | 61 | | | |
| **Week Starting Date** | | | 23-09-2024 | **Week Ending Date** | | 28-03-2024 |
| **Name** | | | Krupashree MV  Meenal Bagare  Melvin Jojee Joseph  Naveen Reddy G | **SRN** | | PES2UG21CS242  PES2UG21CS289  PES2UG21CS294  PES2UG21CS324 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Prepared ppt and Low level design document | | 23-09-2024 |  | |
|  | |  | |  |  | |
|  | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Review 2 with our guide | | | 27-09-2024 |  | |
|  |  | | |  |  | |
|  |  | | |  |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Incorporate suggestions from review 2 | | 29-09-2024 |  | |
|  | |  | |  |  | |

| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| **Project Title** | | | **Indexing and Summarization of Sports**  **Videos using Multi-Modal Approach** | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Batch No** | | | 61 | | | |
| **Week Starting Date** | | | 30-09-2024 | **Week Ending Date** | | 05-10-2024 |
| **Name** | | | Krupashree MV  Meenal Bagare  Melvin Jojee Joseph  Naveen Reddy G | **SRN** | | PES2UG21CS242  PES2UG21CS289  PES2UG21CS294  PES2UG21CS324 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Review 2 | | 27-09-2024 |  | |
|  | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Implementing individual modalities to 100% | | | 30-09-2024 |  | |
|  |  | | |  |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Completion of implementing modalities to 100% | | 06-10-2024 |  | |
| 2 | |  | |  |  | |

| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| **Project Title** | | | **Indexing and Summarization of Sports**  **Videos using Multi-Modal Approach** | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Batch No** | | | 61 | | | |
| **Week Starting Date** | | | 07-10-2024 | **Week Ending Date** | | 12-10-2024 |
| **Name** | | | Krupashree MV  Meenal Bagare  Melvin Jojee Joseph  Naveen Reddy G | **SRN** | | PES2UG21CS242  PES2UG21CS289  PES2UG21CS294  PES2UG21CS324 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Completion of implementation of individual modalities | | 07-10-2024 |  | |
| 2 | |  | |  |  | |
|  | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Testing the modalities on multiple datasets and checking accuracy | | | 08-10-2024 |  | |
| 2 | Improvising accuracy accordingly | | | 08-10-2024 |  | |
|  |  | | |  |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Plan of action for integration of the modalities | | 13-10-2024 |  | |
|  | |  | |  |  | |

| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| **Project Title** | | | **Indexing and Summarization of Sports**  **Videos using Multi-Modal Approach** | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Batch No** | | | 61 | | | |
| **Week Starting Date** | | | 14-10-2024 | **Week Ending Date** | | 19-10-2024 |
| **Name** | | | Krupashree MV  Meenal Bagare  Melvin Jojee Joseph  Naveen Reddy G | **SRN** | | PES2UG21CS242  PES2UG21CS289  PES2UG21CS294  PES2UG21CS324 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Testing of the modalities on multiple datasets | | 14-10-2024 |  | |
|  | |  | |  |  | |
|  | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Conversation with guide on integration plan | | | 15-10-2024 |  | |
| 2 | Integration of the modalities | | | 15-10-2024 |  | |
|  |  | | |  |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | UI planning for the project | | 20-10-2024 |  | |
| 2 | | Integration of project | | 20-10-2024 |  | |

| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| **Project Title** | | | **Indexing and Summarization of Sports**  **Videos using Multi-Modal Approach** | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Batch No** | | | 61 | | | |
| **Week Starting Date** | | | 21-10-2024 | **Week Ending Date** | | 26-10-2024 |
| **Name** | | | Krupashree MV  Meenal Bagare  Melvin Jojee Joseph  Naveen Reddy G | **SRN** | | PES2UG21CS242  PES2UG21CS289  PES2UG21CS294  PES2UG21CS324 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Discussion on plan of action for integration. | | 21-10-2024 |  | |
| 2 | | Changing of architecture diagram accordingly | | 21-10-2024 |  | |
|  | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Performing Integration | | | 21-10-2024 |  | |
| 2 | Preparing project report and ppt for review 3 | | | 27-10-2024 |  | |
| 3 | UI planning | | | 27-10-2024 |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Continue with integration of the project | | 27-10-2024 |  | |
| 2 | | UI implementation | | 27-10-2024 |  | |

| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| **Project Title** | | | **Indexing and Summarization of Sports**  **Videos using Multi-Modal Approach** | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Batch No** | | | 61 | | | |
| **Week Starting Date** | | | 28-10-2024 | **Week Ending Date** | | 02-11-2024 |
| **Name** | | | Krupashree MV  Meenal Bagare  Melvin Jojee Joseph  Naveen Reddy G | **SRN** | | PES2UG21CS242  PES2UG21CS289  PES2UG21CS294  PES2UG21CS324 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | 50% integration of the project | | 28-10-2024 |  | |
|  | |  | |  |  | |
|  | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Integration of the project | | | 28-10-2024 |  | |
| 2 | Ppt and report making | | | 28-10-2024 |  | |
| 3 | Implemented the UI of the project | | | 30-10-2024 |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Completion of integration | | 03-11-2024 |  | |
| 2 | | Testing strategy | | 03-11-2024 |  | |

| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| **Project Title** | | | **Indexing and Summarization of Sports**  **Videos using Multi-Modal Approach** | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Batch No** | | | 61 | | | |
| **Week Starting Date** | | | 04-11-2024 | **Week Ending Date** | | 09-11-2024 |
| **Name** | | | Krupashree MV  Meenal Bagare  Melvin Jojee Joseph  Naveen Reddy G | **SRN** | | PES2UG21CS242  PES2UG21CS289  PES2UG21CS294  PES2UG21CS324 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Integration of the project | | 04-11-2024 |  | |
| 2 | | UI of the project | | 04-11-2024 |  | |
|  | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Testing strategy | | | 05-11-2024 |  | |
| 2 | Drafting research paper | | | 05-11-2024 |  | |
|  |  | | |  |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Implementation of testing of the whole project. | | 10-11-2024 |  | |
| 2 | | Completion of ppt and report for review 2 as well as a draft copy of research paper | | 10-11-2024 |  | |

| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| **Project Title** | | | **Indexing and Summarization of Sports**  **Videos using Multi-Modal Approach** | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Batch No** | | | 61 | | | |
| **Week Starting Date** | | | 11-11-2024 | **Week Ending Date** | | 16-11-2024 |
| **Name** | | | Krupashree MV  Meenal Bagare  Melvin Jojee Joseph  Naveen Reddy G | **SRN** | | PES2UG21CS242  PES2UG21CS289  PES2UG21CS294  PES2UG21CS324 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Testing of the entire project | | 11-11-2024 |  | |
| 2 | | Report and ppt for review 3 | | 11-11-2024 |  | |
| 3 | | Reporting to the guide with progress | | 11-11-2024 |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Review 3 of Capstone | | | 14-11-2024 |  | |
|  |  | | |  |  | |
|  |  | | |  |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Incorporating concrete metric measure for project | | 17-11-2024 |  | |
| 2 | | Drafting research paper according to the additions told by the guide | | 17-11-2024 |  | |

| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| **Project Title** | | | **Indexing and Summarization of Sports**  **Videos using Multi-Modal Approach** | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Batch No** | | | 61 | | | |
| **Week Starting Date** | | | 18-11-2024 | **Week Ending Date** | | 23-11-2024 |
| **Name** | | | Krupashree MV  Meenal Bagare  Melvin Jojee Joseph  Naveen Reddy G | **SRN** | | PES2UG21CS242  PES2UG21CS289  PES2UG21CS294  PES2UG21CS324 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Review 3 | | 14-11-2024 |  | |
|  | |  | |  |  | |
|  | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Metrics measure for all the modalities and whole of project | | | 18-11-2024 |  | |
| 2 | Drafting final copy of research paper | | | 18-11-2024 |  | |
|  |  | | |  |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Completing ppt for ESA review | | 24-11-2024 |  | |
| 2 | | Writing research paper completion | | 24-11-2024 |  | |

| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| **Project Title** | | | **Indexing and Summarization of Sports**  **Videos using Multi-Modal Approach** | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Batch No** | | | 61 | | | |
| **Week Starting Date** | | | 25-11-2024 | **Week Ending Date** | | 30-11-2024 |
| **Name** | | | Krupashree MV  Meenal Bagare  Melvin Jojee Joseph  Naveen Reddy G | **SRN** | | PES2UG21CS242  PES2UG21CS289  PES2UG21CS294  PES2UG21CS324 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Metrics for the project | | 25-11-2024 |  | |
| 2 | | Completion of drafting research paper | | 25-11-2024 |  | |
|  | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Making of ppt for ESA review | | | 25-11-2024 |  | |
|  |  | | |  |  | |
|  |  | | |  |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Plan of action for publishing the research paper | | 02-12-2024 |  | |
|  | |  | |  |  | |

| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |